**Sprint 2 Goals:**

1. Create Vocab Lists for units
2. Populate vocab units (ENG)
3. Populate grammar units (ENG)
4. Populate vocab units (RUS)
5. Populate grammar units (RUS)
6. Create Specialized Scenarios to practice units (weather, restaurant) (ENG)
7. Create Specialized Scenarios to practice units (weather, restaurant) (RUS)
8. Conversation data collection (ENG)
9. Conversation data collection (RUS)
10. Chatbot conversation (RUS)
11. Chatbot Integration (ENG/RUS)

**Sprint Backlog:**

Discussion and Configuration Time: ~2 hours

Ethan:

* Create vocab lists (1hr)
* Chat framework (15hr)
* Other website styling (10hr)
* Create specialized scenarios (1 hr)
* Chatbot integration not possible yet (API not set up)

Jacob:

* Dictionary (1.5 hr)
* Quiz implementation (1 hr)
* Populate grammar/vocab units (2 hr)
* Create specialized scenarios (1hr)

Joe:

* Chatbot conversation (2 hr)
* Chatbot data collection (4 hr)
* Create specialized scenarios (1 hr)