**Sprint 3 Goals:**

1. Finishing Touches
2. Dictionary/Vocab list finalization/touching up
3. Populate quiz/vocab units (RUS)
4. Implement API
5. General website design (homescreen, etc)
6. On-screen Russian keyboard

**Sprint Backlog:**

Discussion and Configuration Time: ~2 hours

Client Meeting: ~1 hour

Ethan:

* Populate quiz/vocab units (3 hrs)
* Finishing touches (2 hrs)
* General website design (3 hrs)
* On-screen keyboard (5 hrs)
* Flash card design (2 hrs)
* GPT integration (1 hr)

Jacob:

* Populate quiz/vocab units (4 hrs)
* Finishing touches (2 hr)
* General website design (3 hrs)
* Dictionary/Vocab list finalization/touching up (2 hrs)

Joe:

* Finishing touches (1 hr)
* GPT API (7 hrs)